TEST PLAN

Restful-Booker API Testing Project

| Document Information | Details |
| --- | --- |
| Document Type | Test Plan |
| Project | Restful-Booker API Testing |
| Application | Restful-Booker Hotel Booking REST API |
| Testing Tool | Postman |
| Prepared By | Ram |
| Version | 1.0 |
| Status | Draft / Ready for Execution Planning |

# Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | September 2026 | Ram | Initial test plan for Restful-Booker API testing project |

# 1. Introduction

This Test Plan defines the testing approach, scope, objectives, resources, environment, deliverables, risks, and completion criteria for the Restful-Booker API Testing Project. The project will validate the functionality and behavior of the Restful-Booker hotel booking REST APIs using Postman.

# 2. Project Overview

Restful-Booker is a practice hotel booking REST API that supports authentication and booking operations. The project will focus on validating API requests and responses, HTTP methods, status codes, headers, response fields, data integrity, authentication, and error handling.

# 3. Test Objectives

Verify that the supported API endpoints work according to the API documentation.

Validate authentication and token generation using valid and invalid credentials.

Verify booking creation, retrieval, complete update, partial update, and deletion.

Validate HTTP status codes, response bodies, headers, and required fields.

Execute positive, negative, boundary, and data-validation scenarios.

Verify that data created through one request can be retrieved and used in subsequent requests.

Identify, document, and track defects with reproducible evidence.

Maintain traceability between requirements and test cases.

Prepare execution results and a final test summary report.

# 4. Scope of Testing

## 4.1 In Scope

Authentication endpoint: POST /auth

Retrieve booking IDs: GET /booking

Retrieve booking details: GET /booking/{id}

Create booking: POST /booking

Update complete booking: PUT /booking/{id}

Partially update booking: PATCH /booking/{id}

Delete booking: DELETE /booking/{id}

Positive and negative API testing

Request body, headers, response body, and status-code validation

Authentication and authorization checks for protected operations

Data consistency and request chaining

Defect reporting, retesting, and regression verification

## 4.2 Out of Scope

Performance, load, stress, and endurance testing unless separately planned.

Security penetration testing and vulnerability assessment.

Source-code review and white-box testing.

Mobile application testing.

UI testing of a hotel booking front end.

Production deployment validation.

Third-party infrastructure monitoring.

# 5. Test Items

| Test Item | Description |
| --- | --- |
| Authentication | Token generation using valid and invalid credentials |
| Booking IDs | Retrieval and validation of available booking identifiers |
| Booking Details | Retrieval of a booking using a valid or invalid booking ID |
| Create Booking | Creation of a booking using valid and invalid request data |
| Update Booking | Complete replacement of booking information |
| Partial Update | Modification of selected booking fields |
| Delete Booking | Deletion of an existing booking and validation of the result |

# 6. Testing Approach

Testing will be performed manually using Postman. Requests will be organized into a collection and executed using an environment containing reusable variables such as the base URL, token, and booking ID.

Review the API documentation and identify endpoint requirements.

Prepare test scenarios and detailed test cases.

Configure the Postman environment and collection.

Execute valid requests to verify expected business behavior.

Execute invalid, missing, malformed, and boundary data scenarios.

Validate response status codes, response body, headers, and data types.

Use request chaining to pass the token and booking ID between requests.

Record actual results and mark test cases as Pass, Fail, Blocked, or Not Executed.

Log defects and attach screenshots or response evidence.

Retest fixes and perform regression checks on related endpoints.

Prepare the final test summary report.

# 7. Test Scenarios

| Scenario ID | Module | Scenario |
| --- | --- | --- |
| TS-AUTH-01 | Authentication | Generate token with valid credentials |
| TS-AUTH-02 | Authentication | Validate behavior for invalid, missing, and empty credentials |
| TS-BOOK-01 | Booking | Retrieve booking IDs |
| TS-BOOK-02 | Booking | Retrieve booking details using a valid booking ID |
| TS-BOOK-03 | Booking | Retrieve booking details using an invalid or nonexistent ID |
| TS-BOOK-04 | Booking | Create booking with valid data |
| TS-BOOK-05 | Booking | Create booking with missing, invalid, and boundary data |
| TS-BOOK-06 | Booking | Update complete booking using a valid token |
| TS-BOOK-07 | Booking | Partially update booking using a valid token |
| TS-BOOK-08 | Booking | Attempt protected operations without valid authorization |
| TS-BOOK-09 | Booking | Delete an existing booking |
| TS-BOOK-10 | Booking | Verify behavior after deleting a booking |

# 8. Test Types

Functional Testing: Verify that each endpoint performs its intended function.

Integration Testing: Validate interaction between authentication, booking creation, retrieval, update, and deletion.

Smoke Testing: Verify that the primary endpoints are available and responsive.

Sanity Testing: Confirm that a specific change or fix works as expected.

Positive Testing: Validate supported requests with valid input data.

Negative Testing: Validate error handling for invalid, missing, or malformed input.

Boundary Testing: Validate minimum, maximum, empty, and unusual values where applicable.

Regression Testing: Re-execute related tests after changes or defect fixes.

Data Validation Testing: Verify response fields, data types, and consistency.

Authorization Testing: Verify access to protected endpoints with and without a valid token.

# 9. Test Environment

| Component | Details |
| --- | --- |
| API Base URL | https://restful-booker.herokuapp.com |
| API Documentation | Restful-Booker API documentation |
| Client Tool | Postman |
| Data Format | JSON |
| Protocol | HTTP/HTTPS |
| Environment Variables | baseUrl, token, bookingId |
| Operating System | Windows |
| Test Data | Valid, invalid, missing, boundary, and duplicate-like booking data |
| Evidence Storage | Evidence/screenshots and Evidence/defects |

# 10. Entry Criteria

API documentation is available and reviewed.

Postman is installed and accessible.

The Postman collection and environment are configured.

The API base URL is reachable.

Test data and expected results are defined.

Test cases have been reviewed and are ready for execution.

# 11. Exit Criteria

All planned test cases have been executed or formally marked as Blocked or Not Executed.

All critical and high-priority defects have been resolved, deferred with justification, or accepted.

Failed test cases have been retested after fixes.

Regression testing has been completed for impacted endpoints.

Test execution results and defect reports are updated.

RTM coverage is complete.

Test Summary Report is prepared and reviewed.

# 12. Deliverables

| Deliverable | Format / Location |
| --- | --- |
| Test Plan | Test-Documentation/Test-Plan.docx |
| Postman Collection | Postman/Restful-Booker.postman_collection.json |
| Postman Environment | Postman/Restful-Booker.postman_environment.json |
| Test Cases | Test-Documentation/Test-Cases.xlsx |
| Test Execution Report | Test-Documentation/Test-Execution-Report.xlsx |
| Defect Report | Test-Documentation/Defect-Report.xlsx |
| Requirements Traceability Matrix | Test-Documentation/RTM.xlsx |
| Test Summary Report | Test-Documentation/Test-Summary-Report.docx |
| Test Evidence | Evidence/screenshots and Evidence/defects |
| Project README | README.md |

# 13. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester | Review requirements, design test cases, configure Postman, execute tests, validate responses, report defects, retest fixes, and prepare reports. |
| Developer / API Owner | Clarify API behavior, investigate defects, provide fixes, and support issue resolution. |
| Project Reviewer | Review test documentation, execution results, defect status, and final summary. |

# 14. Defect Management Process

Identify an unexpected result during test execution.

Reproduce the issue and confirm that it is consistent.

Record the defect with summary, module, steps, expected result, actual result, severity, and priority.

Attach Postman screenshots, response details, or other evidence.

Assign the defect to the responsible team member.

Retest the defect after a fix is provided.

Update the defect status as New, Open, Fixed, Retest, Reopened, Deferred, or Closed.

Perform regression testing for related functionality.

# 15. Test Data Strategy

Use valid booking data for standard create and update scenarios.

Use missing fields to validate mandatory-field behavior.

Use incorrect data types and malformed values to validate input handling.

Use empty strings, null-like values, and boundary values where supported.

Use valid and invalid booking IDs for retrieval and deletion scenarios.

Use valid, invalid, missing, and expired-like tokens where applicable.

Avoid relying on hard-coded booking IDs when a dynamically created booking ID can be used.

# 16. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API downtime or instability | Test execution may be interrupted. | Check API availability before execution and record interruptions. |
| Data changes between requests | Expected results may differ. | Use dynamically created booking IDs and controlled test data. |
| Authentication token expiration | Protected requests may fail. | Generate a fresh token before protected test execution. |
| Unclear API behavior | Test expectations may be incorrect. | Refer to API documentation and record assumptions. |
| Environment or network issues | Requests may not reach the API. | Verify connectivity and document environment failures. |
| Insufficient evidence | Defects may be difficult to reproduce. | Capture request, response, status code, and screenshots. |

# 17. Assumptions and Dependencies

The Restful-Booker API remains accessible during testing.

The API documentation accurately describes supported endpoints and behavior.

Postman is available for request execution and collection management.

The tester has permission to execute requests against the practice API.

Test data can be created and deleted without affecting external systems.

Actual results, defect counts, and execution metrics will be updated after testing.

# 18. Test Execution and Reporting

Each test case will include a unique ID, module, scenario, preconditions, test steps, test data, expected result, actual result, priority, and execution status. Execution results will be recorded in the Test Execution Report. Defects will be documented separately and linked to the relevant test case and evidence.

# 19. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared By | Ram |  |  |
| Reviewed By |  |  |  |
| Approved By |  |  |  |

End of Document